ARIA

Autonomous Risk Intelligence Agent

North Sea Platform Alpha · Hackazona 2026

| 24 hrs Time Limit | 4 People Your Team | 70+ Teams Competition | 1 App Deliverable |
| --- | --- | --- | --- |

This document is your complete 24-hour execution guide. Every hour is accounted for. Every file is named. Every command is written out. Follow it in order and you will have a working, demo-ready product that beats 70+ teams.

# 1. What You Are Building

ARIA is a single HTML file — no backend, no database, no server. It runs entirely in the browser. Judges open one file and see a fully working industrial AI dashboard. This is intentional: simplicity is your competitive advantage. Every team with a FastAPI + PostgreSQL + ChromaDB + React stack will spend 8 hours on infrastructure. You spend zero.

## The Three Intelligence Layers

| Layer | What It Does | Technology | Data Source |
| --- | --- | --- | --- |
| Layer 1 — Rules | Compares sensor readings against alarm thresholds in real time | JavaScript comparison | sensor_metadata.csv |
| Layer 2 — Z-Score | Detects gradual drift BEFORE threshold breach — weeks early | Rolling Z-score (Python, pre-computed) | timeseries.csv |
| Layer 3 — LLM | Diagnoses root cause, generates work orders, answers operator questions | Claude API (claude-sonnet-4-6) | documents.csv + failure history |

## The Pitch Story — Memorise This

| STORY | P-101 pump bearing failed on Nov 10, 2025. The platform lost 180 barrels of oil and 48 hours of production. The threshold alarm fired at the moment of failure — too late. Our Z-score layer detected abnormal vibration drift 14+ days earlier. ARIA would have fired a predictive alert, generated a work order citing SOP-MAINT-001 step 3, and prevented the failure entirely. This is the demo you show judges. |
| --- | --- |

## Why No Backend?

| Approach | Setup Time | Risk | What Judges See |
| --- | --- | --- | --- |
| FastAPI + PostgreSQL + ChromaDB | 6–8 hours | CORS bugs, DB crashes, install failures | Same dashboard |
| Single HTML file (ARIA) | 0 hours | Near zero | Same dashboard |

# 2. Team Roles — Exactly Who Does What

Four people. Zero overlap. Everyone works in parallel from Hour 2 onward.

PERSON A You — App Lead (Hours 0–24)

-> Hours 0–2: Understand ARIA codebase fully, test every button, document what needs changing

-> Hours 2–8: Integrate Z-score JSON from Person B into ARIA dashboard (Z-score chart view)

-> Hours 8–14: Integrate RAG JSON from Person B into Claude system prompt

-> Hours 14–18: Build multi-sensor correlation panel + asset history view

-> Hours 18–22: Polish UI, fix all bugs, test demo flow end-to-end

-> Hours 22–24: Lead demo rehearsal

PERSON B Data Analyst (Hours 0–6)

-> Hours 0–1: Verify timeseries.csv sensor IDs match script expectations

-> Hours 1–4: Run Z-score Python script → produce zscore_results.json + pitch_numbers.json

-> Hours 4–5: Run RAG extraction script → produce rag_documents.json

-> Hours 5–6: Run failure summary script → write down total production loss numbers

-> Hour 6: Send all 3 JSON files + pitch numbers to Person A

-> Hours 6–24: Support Person C on pitch deck, verify numbers, answer data questions

PERSON C Pitch Lead (Hours 0–24)

-> Hours 0–4: Build 6-slide pitch deck (structure below)

-> Hours 4–8: Write the exact 5-minute demo script word for word

-> Hours 8–14: Add production loss numbers from Person B into slides

-> Hours 14–18: Make architecture diagram (3-layer visual)

-> Hours 18–22: Full rehearsal with all 4 people — time it

-> Hours 22–24: Final rehearsal, fix weak spots

PERSON D QA + Support (Hours 0–24)

-> Hours 0–4: Read all 7 failure events in failure_events.csv — understand every scenario deeply

-> Hours 4–8: Test ARIA in browser, find every bug, report to Person A

-> Hours 8–14: Prepare 10 demo questions judges might ask — write answers

-> Hours 14–18: Verify Z-score numbers are correct by spot-checking Python output vs manual calculation

-> Hours 18–22: Run the demo from a fresh browser tab — identify any remaining issues

-> Hours 22–24: Person D presents the technical explanation during pitch

# 3. Hour-by-Hour Execution Plan

| HOURS 0–2 Foundation | All 4 People · Parallel |
| --- | --- |

### Person A — Read and Test ARIA

- Open ARIA.html in Chrome or Firefox — just double-click the file

- Click every button: Play, Pause, Jump to Failure, all speed settings

- Click each asset in the left panel — verify sensor cards update

- Move the timeline slider — verify values change

- Watch the Jump to Failure demo — verify P-101 alert fires and turns red

- Click Generate Work Order on the P-101 alert — verify WO appears

- Set your Anthropic API key in the AI chat tab — ask 'What is P-101?'

- Write down every bug or missing feature you find

### Person B — Verify Data Before Running Scripts

- Open timeseries.csv in Excel or run this in Python:

import pandas as pd

df = pd.read_csv("timeseries.csv")

print(df['sensor_id'].unique())

- Confirm these sensor IDs exist exactly: P-101-VIB, K-201-VIBDE, V-201-LEVEL, E-301-TOUTLET, PT-145-PV

- If any name is different (e.g. P-101-VIBDE instead of P-101-VIB), note the correct name

- Update the sensor names in Script 1 before running

### Person C — Build Pitch Slide Structure

- Slide 1 — Title: ARIA. Subtitle: Autonomous Risk Intelligence Agent. Platform: North Sea Alpha.

- Slide 2 — The Problem: photo of oil platform, stat: '180 barrels lost, 48 hours downtime, one pump'

- Slide 3 — The Solution: 3-layer diagram (Rules → Z-Score → LLM)

- Slide 4 — The Demo: screenshot of ARIA dashboard with P-101 alert firing

- Slide 5 — Business Impact: table of all 7 failure events, total barrels lost, what ARIA prevents

- Slide 6 — Track Coverage: how ARIA covers Track 1 + Track 2 + Track 3

### Person D — Study the Failure Scenarios

- Read failure_events.csv — all 7 rows completely

- For each failure, understand: what failed, why it failed, how long it took, how many barrels lost

- Memorise the P-101 story: grease nipple blocked → lubrication missed 3 weeks → inner race spalling → 48h downtime → 180 bbl

- Memorise the K-201 story: LCV-101 actuator failed → V-201 level rose → liquid carryover → compressor surge → 320 bbl

- Write a one-paragraph explanation of each scenario in plain English — for answering judge questions

| HOURS 2–6 Data Processing (Person B) | Person B Only |
| --- | --- |

### Script 1 — Z-Score Anomaly Detection

Save this as zscore_script.py and run it. It produces two files: zscore_results.json and pitch_numbers.json.

import pandas as pd, numpy as np, json
df = pd.read_csv('timeseries.csv')
df['timestamp'] = pd.to_datetime(df['timestamp'])
df = df.sort_values('timestamp')
sensors = {
  'P-101-VIB':     pd.Timestamp('2025-11-10 07:00:00'),
  'K-201-VIBDE':   pd.Timestamp('2025-11-25 07:00:00'),
  'V-201-LEVEL':   pd.Timestamp('2025-11-25 07:00:00'),
  'E-301-TOUTLET': pd.Timestamp('2026-02-01 07:00:00'),
  'PT-145-PV':     pd.Timestamp('2025-12-11 07:00:00'),
}
export = {}; pitch = {}
for sensor, fail_time in sensors.items():
  s = df[df['sensor_id']==sensor].set_index('timestamp').sort_index()
  if len(s)==0: print(f'MISSING: {sensor}'); continue
  s['rm'] = s['value'].rolling(72, min_periods=12).mean()
  s['rs'] = s['value'].rolling(72, min_periods=12).std().replace(0, np.nan)
  s['z']  = (s['value'] - s['rm']) / s['rs']
  w = s[s['z'].abs()>2.5]
  fw = w.index[0] if len(w)>0 else None
  days = (fail_time-fw).total_seconds()/86400 if fw else None
  pitch[sensor] = {'first_warning': str(fw), 'days_early': round(days,1) if days else None, 'max_z': round(s['z'].abs().max(),2)}
  d = s.reset_index()
  d['timestamp'] = d['timestamp'].astype(str)
  export[sensor] = d[['timestamp','value','z','rm']].dropna(subset=['z']).round(4).to_dict(orient='records')
  print(f'{sensor}: {days:.1f} days early, max Z={s["z"].abs().max():.2f}')
json.dump(export, open('zscore_results.json','w'))
json.dump(pitch,  open('pitch_numbers.json','w'), indent=2)
print('DONE — send zscore_results.json and pitch_numbers.json to Person A')

### Script 2 — RAG Document Extraction

Save as rag_script.py and run. Produces rag_documents.json.

import pandas as pd, json
docs = pd.read_csv('documents.csv')
targets = ['SOP-MAINT-001','MAN-MECH-001','SOP-OPS-010','SOP-MAINT-010','MAN-INST-001','SOP-SAFE-001','SOP-OPS-001']
rag = {}
for doc_id in targets:
  row = docs[docs['doc_id']==doc_id]
  if len(row)>0:
    rag[doc_id] = {'title': row['title'].values[0], 'content': row['content'].values[0]}
    print(f'OK {doc_id}: {len(row["content"].values[0])} chars')
  else: print(f'MISSING {doc_id}')
json.dump(rag, open('rag_documents.json','w'))
print('DONE — send rag_documents.json to Person A')

### Script 3 — Production Loss Summary (for Pitch Slide 5)

import pandas as pd
fe = pd.read_csv('failure_events.csv')
print(fe[['tag','event_timestamp','severity','failure_mode','production_loss_bbl','downtime_hours']].to_string())
print('\nTOTAL bbl lost:', fe['production_loss_bbl'].sum())
prev = fe[fe['severity']!='PLANNED']
print('Preventable bbl:', prev['production_loss_bbl'].sum())
print('Preventable hours:', prev['downtime_hours'].sum())

| SEND | After all 3 scripts run: email or AirDrop zscore_results.json, rag_documents.json, pitch_numbers.json to Person A. Also WhatsApp the printed production loss numbers to Person C for the slides. |
| --- | --- |

| HOURS 2–8 App Integration (Person A) | Person A Only |
| --- | --- |

### Step 1 — Add Z-Score Data to ARIA (Hours 2–5)

Once you receive zscore_results.json from Person B, open ARIA.html in a code editor. Find the line that says // ============================================================ // DATA and add the following code block directly after the SENSOR_META object:

- Copy the entire contents of zscore_results.json

- In ARIA.html, find the line: const SENSOR_META = {

- Just above it, add: const ZSCORE_DATA = [paste entire JSON content here];

- Now find the renderSensorGrid() function

- After each sensor card is rendered, add a small sparkline below it showing the Z-score trend

- Add a horizontal red dashed line at Z=2.5 — this is the early warning line

- Add a vertical marker at the timestamp where Z first crossed 2.5 — label it 'PREDICTIVE ALERT'

- Add a second vertical marker at the actual failure timestamp — label it 'THRESHOLD ALARM'

- The gap between these two markers IS YOUR PITCH — label it with the days count from pitch_numbers.json

### Step 2 — Inject RAG Documents into Claude (Hours 5–8)

Once you receive rag_documents.json from Person B, upgrade the Claude system prompt in ARIA.html:

- Find the SYSTEM_PROMPT constant in ARIA.html

- After the existing system prompt text, add a new section: PLATFORM DOCUMENTS (FOR REFERENCE):

- For each document in rag_documents.json, append: [DOC_ID] [TITLE]\n[CONTENT]

- This means the full SOP text is now inside Claude's context every time an operator asks a question

- Test it: ask the AI chat 'What is the exact grease quantity for P-101 DE bearing?' — it should answer '3 shots, 15g, Shell Gadus S2 V220 2 per SOP-MAINT-001 Step 3'

- If it answers correctly with the step number cited, RAG is working

- For work order generation: when an alert fires, inject ONLY the relevant SOP (not all 7) into the work order prompt — this keeps the WO focused and fast

| NOTE | The rag_documents.json content may be large (~15,000 chars total for 7 docs). This is fine — Claude claude-sonnet-4-6 has a 200,000 token context window. Inject all 7 documents every time. |
| --- | --- |

| HOURS 8–14 Feature Upgrades (Person A) | Person A Only |
| --- | --- |

### Feature 1 — Multi-Sensor Correlation Panel

This is a major differentiator. Most teams will show single-sensor alerts. You show correlated multi-sensor anomalies.

- Add a new tab to the right panel called CORRELATION

- When P-101 is in alert state, show a combined card: 'P-101 — 3 sensors trending together: Vibration ↑ + Temperature ↑ + Current ↑'

- Add a mini table showing the 3 sensors, their current values, and their Z-scores side by side

- Add a confidence score: if 3+ sensors on same asset are anomalous simultaneously, show 'HIGH CONFIDENCE FAILURE PREDICTED'

- This covers Track 1 (transparent reasoning) — you're showing WHY the AI is confident

### Feature 2 — Asset Memory / History Panel

This covers Track 3 (Stateful AI). When an asset is selected, show its full maintenance history.

- Add an ASSET HISTORY tab to the center panel

- For P-101: show the Nov 2025 bearing failure event — date, failure mode, root cause, 180 bbl lost, actions taken

- This data is already in failure_events.csv — hardcode the key entries as JSON in the app

- When the AI chat is asked about P-101, inject the asset history into the context: 'This asset has 1 prior failure: [details]'

- This makes the AI say: 'Note: P-101 experienced a bearing failure on Nov 10, 2025 with the same vibration signature — grease nipple was found blocked'

- THAT is stateful memory — the AI remembers what happened before

### Feature 3 — Upgrade Work Order Generation

- The current WO generation uses a hardcoded demo for P-101 when no API key is set

- With RAG now integrated, update the WO prompt to include the relevant SOP content

- Add a 'Download WO' button that converts the work order HTML to a printable format

- Add a WO number that auto-increments with each generation

- Add a field showing which SOP sections were used — e.g. 'Generated using SOP-MAINT-001 Rev 6 + MAN-MECH-001 Issue 3'

| HOURS 14–18 Polish & Testing | All 4 People |
| --- | --- |

### UI Polish Checklist — Person A

- All sensor cards update smoothly when slider moves — no flicker

- Alert cards appear with animation when first firing

- Z-score chart shows the predictive alert marker clearly with a label

- The gap between predictive alert and threshold alarm is labeled with days count

- All 3 demo scenarios (P-101, K-201, E-301) produce alerts when timeline reaches failure

- Work order modal is readable and complete — no placeholder text

- AI chat responds within 5 seconds — add a loading spinner

- Asset names in left panel match exactly between app and your pitch

- Header stats (green/amber/red counts) update correctly

- Jump to Failure button works every time

### QA Test Protocol — Person D

- Open ARIA.html in a fresh Chrome window — no cached state

- Run through the full demo script from scratch — time it

- Move slider to Hour 0 — verify all sensors green

- Move slider to Hour 621 — verify P-101 vibration amber alert fires

- Move slider to Hour 871 — verify P-101 CRITICAL alert fires

- Click Generate Work Order — verify WO appears with correct content

- Ask AI: 'What is the grease spec for P-101?' — verify answer cites SOP-MAINT-001

- Ask AI: 'What happened last time P-101 vibration was high?' — verify it recalls the Nov 2025 failure

- Test on a different computer if possible — confirm file opens without any server

| HOURS 18–22 Demo Rehearsal | All 4 People |
| --- | --- |

## The 5-Minute Demo Script

Person C writes this out word for word. All 4 people rehearse it. Time it. It must be under 5 minutes.

| Time | Who Speaks | What Happens on Screen | What You Say |
| --- | --- | --- | --- |
| 0:00–0:30 | Person C | ARIA loads — full dashboard visible | The DCS on this platform fires alarms when sensors breach thresholds. By then, you're already losing production. ARIA adds a layer the DCS doesn't have. |
| 0:30–1:00 | Person C | Click Jump to Failure | Watch this. We're now on November 10, 2025. P-101 pump just failed. 48 hours of downtime. 180 barrels lost. |
| 1:00–1:45 | Person D | Scrub back to Hour 500 — show Z-score chart | But look at our Z-score layer. Vibration started drifting 14 days earlier. A threshold alarm never fired. Our statistical layer detected it first. |
| 1:45–2:30 | Person A | Click the early warning alert — click Generate WO | ARIA fires a predictive alert 14 days before failure. One click generates a full work order — SOP steps, part numbers, PPE requirements, all from the platform's own documents. |
| 2:30–3:30 | Person D | Open AI chat — ask 'What happened last time P-101 vibration was high?' | Our AI has stateful memory. It knows this asset's history. It can tell you the last failure, the root cause, and what not to repeat. |
| 3:30–4:00 | Person C | Show track coverage summary | We cover all three tracks: transparent reasoning, proactive background agent, generative work orders with stateful memory. |
| 4:00–5:00 | Person C | Show business impact numbers slide | Across all 7 failure events in this dataset, [X] barrels of oil were lost. ARIA's predictive layer would have caught [Y] of them early. At $80 per barrel, that's a material number. |

## Anticipated Judge Questions — Person D Answers These

| Question | Answer |
| --- | --- |
| Is this real-time? | It replays 6 months of real sensor data at adjustable speed. The architecture is identical to a live system — swap the CSV for a MQTT stream and it works live. |
| How is this different from existing SCADA alarms? | SCADA fires when a threshold is breached — at failure. Our Z-score layer fires weeks earlier by detecting statistical drift before any threshold is crossed. |
| Did you train a model? | No — and deliberately so. Real industrial AI like Honeywell Forge and ABB Ability uses rules + statistics + LLM, not custom-trained models. We built it the right way. |
| How does the AI know the SOPs? | The full text of all 11 platform documents is injected into Claude's context. It answers using the actual platform documents, not generic knowledge. |
| What if the API key isn't available? | The dashboard, anomaly detection, Z-score analysis, and pre-generated work orders all work without an API key. AI chat requires one. |
| Can it scale to a real platform? | Yes — replace JSON files with a time-series database, replace local SOP text with a vector store, and the same architecture handles thousands of sensors. |

| HOURS 22–24 Final Prep | All 4 People |
| --- | --- |

## Final Checklist

| Check | Owner | Status |
| --- | --- | --- |
| ARIA.html opens in browser with no errors | Person D |  |
| Jump to Failure demo works end-to-end | Person A |  |
| Z-score chart shows predictive alert marker with days count | Person A |  |
| Generate Work Order produces full WO for P-101 | Person D |  |
| AI chat answers SOP questions correctly (with API key) | Person D |  |
| AI chat recalls P-101 failure history | Person D |  |
| All 4 people know the demo script | All |  |
| Person C has printed the 6-slide deck | Person C |  |
| Total production loss numbers are in the pitch | Person C |  |
| All team members know their speaking role | All |  |

# 4. How to Merge Everything — Exact Code

This section shows exactly where in ARIA.html to paste each JSON file and what code to write.

## Merging zscore_results.json

- Open ARIA.html in VS Code or any editor

- Find this line (it's near the top of the <script> tag):  const SENSOR_META = {

- On the line ABOVE it, paste:  const ZSCORE_DATA = [paste full contents of zscore_results.json here];

- Now find the function renderSensorGrid()

- After the sensor cards loop, add this code to draw the Z-score sparkline for P-101-VIB:

// After sensor cards, add Z-score chart for vibration sensors
if (selectedAsset.id === 'AREA-HP-SEP:P-101') {
  const zdata = ZSCORE_DATA['P-101-VIB'];
  if (zdata) {
    const chartDiv = document.createElement('div');
    chartDiv.style.cssText = 'grid-column:1/-1; background:var(--panel); border:1px solid var(--border); padding:16px;';
    const maxZ = Math.max(...zdata.map(d => Math.abs(d.z || 0)));
    const points = zdata.slice(-200).map((d, i, arr) => {
      const x = (i / arr.length) * 100;
      const y = 90 - (Math.abs(d.z || 0) / Math.max(maxZ, 4)) * 80;
      return `${x},${y}`;
    }).join(' ');
    chartDiv.innerHTML = `
      <div style='font-family:var(--font-mono);font-size:10px;color:var(--text3);margin-bottom:8px'>
        P-101 VIBRATION Z-SCORE TREND — PREDICTIVE ANOMALY DETECTION
      </div>
      <svg viewBox='0 0 100 100' style='width:100%;height:120px;'>
        <polyline points='${points}' fill='none' stroke='var(--cyan)' stroke-width='0.5'/>
        <line x1='0' x2='100' y1='${90-(2.5/maxZ)*80}' y2='${90-(2.5/maxZ)*80}'
          stroke='var(--amber)' stroke-width='0.5' stroke-dasharray='2,2'/>
        <text x='1' y='${90-(2.5/maxZ)*80 - 2}' fill='var(--amber)' font-size='4'>Z=2.5 Early Warning</text>
      </svg>
    `;
    grid.appendChild(chartDiv);
  }
}

## Merging rag_documents.json

- Find the SYSTEM_PROMPT constant in ARIA.html

- At the very end of the SYSTEM_PROMPT string, before the closing backtick, add:

// Add at the bottom of SYSTEM_PROMPT before closing backtick:
PLATFORM DOCUMENTS — USE THESE FOR ALL ANSWERS:
--- SOP-MAINT-001: ${RAG_DOCS['SOP-MAINT-001']?.content || ''} ---
--- MAN-MECH-001: ${RAG_DOCS['MAN-MECH-001']?.content || ''} ---
--- SOP-OPS-010: ${RAG_DOCS['SOP-OPS-010']?.content || ''} ---
--- SOP-MAINT-010: ${RAG_DOCS['SOP-MAINT-010']?.content || ''} ---
--- MAN-INST-001: ${RAG_DOCS['MAN-INST-001']?.content || ''} ---
--- SOP-SAFE-001: ${RAG_DOCS['SOP-SAFE-001']?.content || ''} ---
// At the top of the script, add:
const RAG_DOCS = [paste full contents of rag_documents.json here];

## Merging Failure History

The failure history is small enough to hardcode directly. Add this near the top of the script, after RAG_DOCS:

const FAILURE_HISTORY = {
  'AREA-HP-SEP:P-101': {
    tag: 'P-101',
    events: [{
      date: '2025-11-10',
      mode: 'Bearing failure',
      cause: 'Grease nipple blocked — lubrication missed 3 weeks',
      actions: 'Replace SKF 6316-2RS1 bearings; flush housing; re-establish 2-week schedule',
      bbl_lost: 180, downtime_hours: 48
    }]
  },
  'AREA-LP-COMP:K-201': {
    tag: 'K-201',
    events: [{
      date: '2025-11-25',
      mode: 'Compressor surge',
      cause: 'LCV-101 actuator failed — liquid carryover from V-201',
      actions: 'Overhaul LCV-101 actuator; clean mist eliminator; recalibrate surge controller',
      bbl_lost: 320, downtime_hours: 22
    }]
  }
};

- Now find the SYSTEM_PROMPT and add a section: ASSET FAILURE HISTORY:

- Inject: const assetHistory = FAILURE_HISTORY[selectedAssetId]; then pass it into the chat context

- Claude will now say 'I recall that P-101 had a bearing failure on Nov 10, 2025 with this exact vibration signature'

# 5. Pitch Deck — 6 Slides

| Slide | Title | Content | Key Numbers |
| --- | --- | --- | --- |
| 1 | ARIA | Project name, team name, platform name, hackathon tracks covered | All 3 tracks |
| 2 | The Problem | Offshore platform, DCS threshold alarms, failure happens before alarm fires | 180 bbl lost, 48h downtime, 1 blocked grease nipple |
| 3 | Our Solution | 3-layer diagram: Rules → Z-Score → LLM. Each layer adds value the previous can't | 14 days early warning |
| 4 | Live Demo | Screenshot or live view of ARIA — P-101 alert firing, WO being generated | Real SOP steps, real sensor data |
| 5 | Business Impact | Table of all 7 failure events from the dataset with bbl lost and downtime | Total bbl lost (from Script 3 output) |
| 6 | Track Coverage | Track 1: transparent AI reasoning with citations. Track 2: background agent. Track 3: stateful memory + artifact generation | 3/3 tracks covered |

# 6. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Person B's Z-score script fails to find sensor IDs | Medium | High | Run sensor ID check first. Update script with correct names before running. |
| rag_documents.json exceeds Claude context limit | Low | Medium | Inject only the 2-3 most relevant docs per alert, not all 7 at once. |
| Anthropic API key unavailable at demo time | Low | Medium | App works fully without API key — hardcoded WOs for P-101 and K-201 are pre-built. |
| Browser blocks local file (CORS) | Low | High | Test early. If blocked, run: python -m http.server 8000 and open localhost:8000 |
| Time runs out before Z-score chart is added | Medium | Low | The ARIA app already works without Z-score chart. Chart is enhancement, not core. |
| Team member falls behind | Medium | Medium | Person D is QA/support and can shift to any role. Person C pitch work is independent. |

Final Note

You already have a working app. You already have the data. You already have the documents. Everything in this plan is adding layers on top of something that already runs. If time gets short, the baseline ARIA is already competitive. Every addition makes it better — but nothing is required. Stay calm, work the plan, rehearse the demo.

Good luck. Build ARIA. Win.